**Meeting 1 - Team foundation**

21/02/2018

Team foundation

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Leo Yoon n8806781 : Development team  
Ramon Dickins n10014594 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**:11:00 Am

**Finished**: 1:00 pm

**Duration**: 2 hours

**Discussion**:

Team work on the getting the group together and choosing roles and discuss features and requirements.

Discussed people's skills and what roles they would prefer.  
Worked on team agreement and requirements/features.

Assigned the weekly roles for people to focus on.

**Jobs**

Chris: Team agreement

Isaiah: Client requirements

Leo: Team agreement/Features

Ramon: Client requirements

Rory: Client requirements

**Meeting 2 - Start-up**

23/02/2018

Outside of class and using google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Leo Yoon n8806781 : Development team  
Ramon Dickins n10014594 : Development team

**Started**:10:00 am

**Finished**:11:30pm

**Duration**:1 hour and 30 minute

**Discussion**:

Client Requirements and Features for the Client Pinelands Music School

Find out contact for tutor

Worked on team agreement

**Jobs**

Chris: Client/feature Requirements  
Isaiah: Team Agreement

Leo: Feature requirements

Ramon:Team Agreement

Rory: Team Agreement

**Meeting 3**

26/02/2018

Outside of class and using google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Leo Yoon n8806781 : Development team  
Ramon Dickins n10014594 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 5:00 pm

**Finished**: 7:30 pm

**Duration**: 2 hour and 30 minute

**Discussion**:

* Client Requirements and Features for the Client Pinelands Music School
* Worked on team agreement edits
* Discussed features

**Jobs**

Chris: Editing team agreement/feature Requirements  
Isaiah: Editing team agreement/feature Requirements

Leo: Editing team agreement/feature Requirements

Ramon: Editing team agreement/feature Requirements

Rory: N/A

**Meeting 4**

28/02/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Leo Yoon n8806781 : Development team  
Ramon Dickins n10014594 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hour

**Discussion**:

* Discussed the previous meeting
* Discussed user stories
* Assigned future work
* Initial exposure to git repository

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 5**

02/03/2018

At QUT library

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 10:00 am

**Finished**: 11:30 am

**Duration**: 1 hour and 30 minutes

**Discussion**:

* Discussed user stories
* Discussed Acceptance Criteria

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 6**

05/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

**Started**: 6:00 pm

**Finished**: 8:00 pm

**Duration**: 2 hour

**Discussion**:

* Discussed user stories
* Discussed Acceptance Criteria
* Went through various user stories to go into further details
* Merged story cards

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 7**

07/03/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hour

**Discussion**:

* Discussed user stories
* Discussed Acceptance Criteria
* Went through various user stories to go into further details
* Merged story cards

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 8**

10/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 10:00 am

**Finished**: 11:00 pm

**Duration**: 1 hour

**Discussion**:

* Discussed user stories
* Discussed Acceptance Criteria
* Went through various user stories to go into further details
* Merged story cards

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 9**

13/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 5:00 pm

**Finished**: 7:30 pm

**Duration**: 2 hour and 30 minutes

**Discussion**:

* Discussed user stories
* Discussed Acceptance Criteria
* Discussed MoSCoW
* Went through various user stories to go into further details
* Merged story cards
* Need to work on more acceptance criteria

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 10**

14/03/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hour

**Discussion**:

* Discussed user stories
* Discussed Acceptance Criteria
* Discussed MoSCoW
* Went through various user stories to go into further details
* Merged story cards
* Need to work on more acceptance criteria

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 11**

17/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 10:00 am

**Finished**: 1:00 pm

**Duration**: 3 hour

**Discussion**:

* Discussed user stories
* Discussed Acceptance Criteria
* Discussed MoSCoW
* Went through various user stories to go into further details
* Merged story cards
* Need to work on more acceptance criteria

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 12**

20/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 6:00 pm

**Finished**: 8:00 pm

**Duration**: 2 hour

**Discussion**:

* Editing user stories
* Finalizing some stories
* Edits on acceptance criteria
* Completing part of release plan
* Debate on the method of contract processing.
  + Scalability vs flexibility

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 13**

21/03/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 2:00 pm

**Duration**: 3 hour

**Discussion**:

* Editing user stories
* Finalizing some stories
* Edits on acceptance criteria
* Completing part of release plan

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 14**

21/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

**Started**: 6:00 pm

**Finished**: 10:00 pm

**Duration**: 4 hour

**Discussion**:

* Editing user stories
* Finalizing some stories
* Edits on acceptance criteria
* Completing release and sprint plan

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 14**

24/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 1:00 pm

**Finished**: 3:00 pm

**Duration**: 2 hour

**Discussion**:

* Editing user stories
* Finalizing some stories
* Edits on acceptance criteria
* Completing release and sprint plan
* Jira sprint 1 adding cards

**Jobs**

Chris: User stories - Teacher  
Isaiah: User stories - Admin

Leo: User stories - Student

Ramon: User stories - Teacher

Rory: User stories - CEO/Owner

**Meeting 15**

27/03/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

Rory Eiffe n9482725 : Scrum master

**Started**: 12:00 pm

**Finished**: 3:00 pm

**Duration**: 3 hour

**Discussion**:

* Description level discussed
* To do list
  + Download software
    - Source tree
    - Intellij

**Jobs**

Chris:  
Isaiah:

Leo:

Ramon:

Rory:

**Meeting 16**

1/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 12:00 pm

**Finished**: 3:00 pm

**Duration**: 3 hour

**Discussion**:

* Jira sprint 1
  + adding cards
  + Editing cards
  + Description level discussed
* To do list
  + Download software
    - Source tree
    - Intellij

**Jobs**

Chris:  
Isaiah:

Leo:

Ramon:

Rory:

**Meeting 17**

4/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 5:00 pm

**Finished**: 9:00 pm

**Duration**: 4 hour

**Discussion**:

* Source tree IntelliJ installing and fixing

**Jobs**

Chris:  
Isaiah:

Leo:

Ramon:

Rory:

**Meeting 18**

8/04/2018

Google hangout

**Members that participated:**

Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

**Started**: 12:30 pm

**Finished**: 1:30 pm

**Duration**: 1 hour

**Discussion**:

* Source tree and Intelli J updating with github

**Jobs**

Chris:  
Isaiah: five-8

Leo:

Ramon:

Rory:

**Meeting 19**

11/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 3:00 pm

**Finished**: 4:00 pm

**Duration**: 1 hour

**Discussion**:

* Source tree and Intellij updating with github

**Jobs**

Chris:  
Isaiah: five-8

Leo:

Ramon:

Rory:

**Meeting 20**

15/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 10:00 am

**Finished**: 3:00 pm

**Duration**: 5 hour

**Discussion**:

* Fixing Source tree and Intelli J and updating github structure
* Worked on the html of the login page
* Talked about the staff and students in one database instead of two

**Jobs**

Chris: five-3  
Isaiah: five-8

Leo: Five-13

Ramon: five-17

Rory: five-27

**Meeting 21**

17/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**:6:00 am

**Finished**: 7:00 pm

**Duration**: 2 hour

**Discussion**:

* Source tree Intellij installing and fixing the structure, going to unit testing

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 22**

18/04/2018

In Class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hour

**Discussion**:

* Source tree Intellij installing and fixing

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 23**

18/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Leo Yoon n8806781 : Development team

**Started**: 6:00 pm

**Finished**: 7:00 pm

**Duration**: 1 hour

**Discussion**:

* Talking about last tutor and question
* Artifacts and how its define

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 24**

22/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 10:00 am

**Finished**: 12:00 pm

**Duration**: 2 hour

**Discussion**:

* Artifacts and how its define and hows works in the team
* Unittest for the website
* Completing the story card
* Merging a branch to the master

**Jobs**

Chris: five-15  
Isaiah: Five-9

Leo: Five-7

Ramon: five-17

Rory: five-27

**Meeting 25**

25/04/2018

Google hangout

**Members that participated:**

Isaiah Dunrobin n9670441 : Product Owner   
Rory Eiffe n9482725 : Scrum master  
Ramon Dickins n10014594 : Development team

**Started**: 10:00 am

**Finished**: 11:00 am

**Duration**: 1 hour

**Discussion**:

* Artifacts and how its define and hows works in the team
* Unittest for the website
* Completing the story card
* Merging a branch to the master

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 26**

25/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 12:00 pm

**Finished**: 3:00 pm

**Duration**: 3 hour

**Discussion**:

* Source tree Intellij installing and fixing

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 27**

27/04/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 9:00 pm

**Finished**: 11:30 pm

**Duration**: 2 hour 30 minutes

**Discussion**:

* Source tree Intellij installing and fixing

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 28**

1/05/2018

Google Hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 9:00 pm

**Finished**: 11:30 pm

**Duration**: 2 hour 30

**Discussion**:

* Source tree Intellij installing and fixing

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 29**

2/05/2018

In Class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:30 pm

**Duration**: 2 hour 30 minutes

**Discussion**:

* Source tree Intellij installing and fixing

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 29**

2/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

**Started**: 8:30 pm

**Finished**: 11:30 pm

**Duration**: 2 hour

**Discussion**:

* Source tree Intellij installing and fixing

**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

Rory:

**Meeting 30**

3/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

**Started**: 3:30 pm

**Finished**: 8:30 pm

**Duration**: 5 hour

**Discussion**:



**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

**Meeting 30**

3/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

**Started**: 11:30 am

**Finished**: 12:30 pm

**Duration**: 1 hour

**Discussion**:



**Jobs**

Chris:  
Isaiah: five-eight

Leo:

Ramon:

**Meeting 31**

6/05/2018

Google hangout

**Members that participated:**  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team

**Started**: 12:00 pm

**Finished**: 2:00 pm

**Duration**: 2 hour

**Discussion**:

* Sprint 2 planning
* Putting the story card in jira

**Jobs**

Chris:  
Isaiah:

Leo:

Ramon:

Rory:

**Meeting 31**

08/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 12:00 pm

**Finished**: 2:00 pm

**Duration**: 2 hour

**Discussion**:

* Sprint 2 planning
* Putting the story card in jira

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 32**

09/05/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hour

**Discussion**:

* Sprint 2 planning
* Putting the story card in jira

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 33**

13/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 3:30 pm

**Finished**: 6:00 pm

**Duration**: 2 hour 30

**Discussion**:

* Mysql install with the transferring data w
* The requirement for the final submission

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 34**

15/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 6:00 pm

**Finished**: 7:00 pm

**Duration**: 1 hour

**Discussion**:

* Talked about the some member has being struggling with current card

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 35**

16/05/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hours

**Discussion**:

- Made new cards for the contact and about page

-

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 36**

20/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 6:00 pm

**Finished**: 8:00 pm

**Duration**: 2 hours

**Discussion**:

* Job that we have completed and what tasks to move on to

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 37**

22/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 6:00 am

**Finished**: 8:00 pm

**Duration**: 2 hours

**Discussion**:

* Validation test errors and how to fix them

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 38**

23/05/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hours

**Discussion**:

* Acceptance test

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 39**

23/05/2018

In class

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 11:00 am

**Finished**: 1:00 pm

**Duration**: 2 hours

**Discussion**:

* About forms and how it edit them

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 40**

27/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 4:00 pm

**Finished**: 5:00 pm

**Duration**: 1 hours

**Discussion**:

* Talk about the details for jobs and tasks need to be done by wednesday

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42

**Meeting 41**

29/05/2018

Google hangout

**Members that participated:**

Christopher Haywood n7242123 : Scrum master  
Isaiah Dunrobin n9670441 : Product Owner   
Ramon Dickins n10014594 : Development team  
Leo Yoon n8806781 : Development team  
Rory Eiffe n9482725 : Scrum master

**Started**: 5:00 pm

**Finished**: 12:00 pm

**Duration**: 7 hours

**Discussion**:

* Talk about the details for jobs and tasks need to be done by tomorrow
* Progress report
* Test cases

**Jobs**

Chris:Five-50  
Isaiah: Five-43

Leo: Five-44

Ramon:Five-16

Rory:Five-42