# **Sprint 2**

Total Story Points: Total Hours Estimate:

Estimated Velocity:   
Actual Velocity: Total Hours Taken:

## **Editing the Databases - Story ID: 28**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 3 |  |
| 2 | Edit database function | 6 |  |
| 3 | Delete database function | 6 |  |
| 4 | Search filter | 10 |  |
| 5 | Verify story is complete (unit tests) | 6 |  |
|  | Story Points: 8 Total Hours: | 31 |  |

## **Student Account Creation - Story ID: 1 - Moved to sprint 2 - Not finished**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 3 |  |
| 2 | Save form submission data to database | 5 |  |
| 3 | Create student login in Django | 2 |  |
| 4 | Create an age check functionality | 3 |  |
| 5 | Verify story is complete (unit tests) | 5 |  |
|  | Story Points: 4 Total Hours: | 18 |  |

## **Book a Lesson - Story ID:**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display - including backend | 4 |  |
| 2 | Search user database to check new or old student | 2 |  |
| 3 | Design time schedule for classes |  |  |
| 4 | Send data to owner via database | 5 |  |
| 5 | Verify story is complete (unit tests) | 8 |  |
|  | Story Points: 8 Total Hours: |  |  |

## **Owner Contract Approval - Story ID:**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display - backend | 8 |  |
| 2 | Create a function to change the details within the contract to a downloadable pdf format | 5 |  |
| 3 | When the contract is approved, remove lesson time from the available time DB for the student relevant to the contract | 4 |  |
| 4 | Verify story is complete (unit tests) | 8 |  |
|  | Story Points: 8 Total Hours: |  |  |

## **Contact us - Story ID:**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 1 |  |
| 2 | Verify story is complete (unit tests) | 1 |  |
|  | Story Points: 2 Total Hours: | 2 |  |

## **About us - Story ID:**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 1 |  |
| 2 | Verify story is complete (unit tests) | 1 |  |
|  | Story Points: 2 Total Hours: | 2 |  |