# **Sprint 1**

Total Story Points: 17 Total Hours:

Estimated Velocity: 17

## **Welcome Page - Story ID: 14**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 5 | 3 |
| 2 | Verify story is complete (unit tests) | 3 |  |
|  | Story Points: 1 Total Hours: | 8 |  |

## **Student Login - Story ID: 2**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 3 |  |
| 2 | Account validation function | 5 |  |
| 3 | Account Session handling | 5 |  |
| 4 | Verify story is complete (unit tests) | 5 |  |
|  | Story Points: 2 Total Hours: |  |  |

## **Staff Login - Story ID: 12**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 3 |  |
| 2 | Account validation function | 5 |  |
| 3 | Account Session handling | 5 |  |
| 4 | Verify story is complete (unit tests) | 5 |  |
|  | Story Points: 2 Total Hours: | 18 |  |

## **Student Account Management - Story ID: 10**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 3 |  |
| 2 | Verify story is complete (unit tests) | 3 |  |
|  | Story Points: 1 Total Hours: | 6 |  |

## **Staff Management Page - Story ID: 13**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 4 | 5 |
| 2 | Verify story is complete (unit tests) | 3 | 3 |
|  | Story Points: 1 Total Hours: | 7 | 8 |

## 

## **Editing the Databases - Story ID: 28**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 3 |  |
| 2 | Edit database function | 6 |  |
| 3 | Delete database function | 6 |  |
| 4 | Search filter | 10 |  |
| 5 | Verify story is complete (unit tests) | 6 |  |
|  | Story Points: 8 Total Hours: | 31 |  |

## **Potential Employee Contact - Story ID: 24**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | HTML page interface display | 3 |  |
| 2 | File upload | 5 |  |
| 3 | Save file to database | 5 |  |
| 4 | Verify story is complete (unit tests) | 5 |  |
|  | Story Points: 4 Total Hours: | 18 |  |

## 